EPAM Systems # Data engineering internship project

DWBI Test Strategy and Test Result Report

- Scope: what's tested — Source data, Staging/LND, 3NF/DWH, DM, Power BI (.pbix) report.

- Test levels: Unit (ETL job level) → System (end-to-end layer) → Integration → UAT (business sign-off on the report).

- Test types: Data completeness, data transformation/business-rule validation, data quality (accuracy/consistency/timeliness), schema validation, regression, performance (load times, refresh), UI/functional validation for Power BI (visuals, filters, drills, navigation), non-functional (formatting, accessibility of report info popup).

- Approach — manual vs automated:

  - Manual: exploratory + UAT-style checks on Power BI visuals (layout, colors, fonts, drill-down behavior, navigation buttons).

  - Automated: SQL-based row-count/checksum/reconciliation scripts between layers (Source vs LND vs DWH vs DM); optionally Python (pytest + SQLAlchemy) or a data-quality framework (e.g., Great Expectations / dbt tests) for repeatable DQ checks; DAX/Tabular Editor or Power BI's own "Performance Analyzer" for report-level checks.

- Tools: SQL client, Excel/Python for reconciliation, Power BI Desktop (+ Performance Analyzer, DAX Studio, Tabular Editor for measure/schema checks), a bug tracker (Jira/ADO), test management tool (Zephyr/TestRail or Excel if none available).

- Test data strategy: use production-like/masked or synthetic data (per courseware guidance) — for HR data, prefer synthetic/masked due to PII (names, ethnicity, gender, salary-adjacent fields).

- Entry/Exit criteria, environments, roles.

- Document control block: Revision History table, Abbreviations/Acronyms table (e.g., DWH, ETL, LND, DM, RLS, UAT, KPI) — small but makes it look professional and traceable.

- Introduction section: explicit Document Goal & Scope + Target Audience (Dev/QA team vs. Customer/PO) — currently missing.

- Explicit Test Levels (Smoke → Critical Path → Extended) instead of just "manual/automated" — this is a much clearer structure than what I gave you:

- Smoke Test: quick check that ETL ran, DM populated, .pbix opens, pages load.

- Critical Path Test: core KPIs, main visuals, main filters — the "must work" set.

- Extended Test: edge cases, boundary dates, formatting details, drill-down combinations.

- Non-functional testing as first-class sections, each with the same sub-structure (Objectives / Scope / Test Case Techniques / Verification Technique / Entry Criteria / Quality & Acceptance Criteria):

- Security testing — did you check if the HR report needs Row-Level Security (e.g., regional managers see only their region)? If yes, this is a gap in my original plan — add it.

- Performance testing — report load/refresh time, visual render time (Power BI Performance Analyzer).

- Ad Hoc / exploratory verification as its own named section (join every measure with every attribute/filter combination — very relevant for your New Hires/Bad Hires visuals with Region/VP/Ethnicity/Gender combos).

- Regression testing strategy — define % allocation for retesting (e.g., 30% risk-based / 50% baseline suite / 20% exploratory) instead of just "reuse test cases."

- Defect Tracking subsection (currently only implied):

- Issue types: Bug / Issue / Change Request / New Feature

- Severity: Blocker / Critical / Major / Minor / Trivial

- Priority: Critical / High / Medium / Low

- Naming convention: [Issue Type]: [Component]: [Subject Area]: [short description] — e.g. BI: New Hires: Drill-down VP chart shows wrong Y axis

- Bug workflow diagram (New → In Progress → Fixed → Verified → Closed/Reopened)

- Risk Assessment table (Risk / Severity / Impact / Mitigation) — e.g., risk: "requirements doc changes late" → mitigation: "freeze scope 3 days before delivery."

- Critical Success Factors section — small but shows maturity (e.g., "requirements finalized before test case creation begins").

- Quality & Acceptance Criteria, explicit and measurable — not just "no critical bugs," but something like: "No Critical/Major defects open at delivery; max 5 Minor defects allowed; 100% RTM coverage."